## Slide 1: “It’s Not a Bug, It’s a Feature”
Advisor Meeting One

## Slide 2: key decisions & achievements
Project: Bicycle Hire Planner
Technologies: Flutter, Firebase, Android Studio
Training: Team all watched Flutter Tutorials
Organization: Trello Board (Kanban Board & Epic Planning), Meetings Every Tuesday & Friday
Communications: Team Communications held through Slack
Work:
  Repository with Flutter Project & Firebase Setup
  Initial Epic and User Story Planning
  UI Prototype Wireframe Design
Social: Planning Social Activities for Team Building

## Slide 3: current challenges
Not Having Met Client
  Unable to Clarify Requirements
  Unable to Solidify Initial User Stories
Team Separation
Map API Selection & Research
Team Role Division
  Dividing and Assigning Work

## Slide 4: two weeks plan
Stakeholder Analysis
Finish Requirements Elicitation
Setup GitHub Workflow
Complete Epic One
Start Work on Epic Two

## Slide 5: Epics and User Stories

## Slide 6: UI Wireframe Prototypes
Home Page
Route Planning Page
Navigation Page

## Slide 7: The End