## Slide 1: Bicycle Hire Planner
“It’s Not a Bug It’s a feature” Client Meeting Three

## Slide 2: User Stories and Epics Update

## Slide 3: Epic one Remainder
Complete

## Slide 4: Epic Two Remainder
Minimize Cost Route
  On Schedule to be complete Tuesday

## Slide 5: Epic Three
Favorite Station, Favorite Route, Past Route
  On Schedule to be Complete Tuesday
Log In Complete
Weather Complete
Ease of Use Extension Complete
  Informational Pop up/Choice Box on certain actions

## Slide 6: Client Requests
Only Load Stations Near You Complete
Two Options for Routing When Not at Start Location Complete
Minimize Route Card when Pressed Off Complete
Orientate Camera to Align with Polyline (Instead of User Direction)
  On Track for Tuesday

## Slide 7: App Video Tour & Client Hands-On
Any Input or Suggested Changes

## Slide 8: Project Timeline
Week March 15th – March 22nd
  Start Project Report (Manual Testing Report Complete)
  Logged in Extension (On Track)
  Code Refactor (On Track)
Week March 22nd – April 1st
  Extend Automated Testing Suite (Currently 50% Coverage)
  Final Bug Fixes/Tweaks
  Finalize Deployment
    Will Deliver as .apk & .app
  Finalize Report